AUTOSERV ENTERPRISE v2

Full QA Test Report + Replit Developer Fix Guide

automobile-service-management-main_2.zip  |  Complete Codebase Analysis

April 6, 2026  |  Confidential

| Category | Count | Go-Live Impact |
| --- | --- | --- |
| ✅ Issues Fixed from v1 | 8 of 51 | Major improvements made |
| ⚠️ Partially Fixed (new sub-bugs introduced) | 2 | Still need attention |
| 🔴 CRITICAL Runtime Crashes (NEW in v2) | 2 | App crashes on escalate/notify |
| 🔴 CRITICAL / HIGH Security (carried forward) | 4 | Must fix before go-live |
| 🟠 HIGH Functional Bugs (carried forward) | 5 | Core workflows broken |
| 🟡 MEDIUM Issues | 7 | Significant gaps remain |
| 🟢 LOW Issues | 2 | Post-launch acceptable |
| TOTAL REMAINING ISSUES | 20 | — |

📊 v2 Codebase: models.py 4,900 lines | views.py 8,056 lines (+87 lines) | settings.py 143 lines | 25 pages unchanged | migrations: still 0001-0019 (no new migration in v2)

# 1. v1 Issues Fixed in v2 — Verified Results

The following issues from the previous QA report were addressed in this version. Analysis confirms the status of each fix.

| ID | What Was Fixed | Status | Notes |
| --- | --- | --- | --- |
| SEC-001 | Password reset token NO LONGER returned in API response | ✅ FIXED | forgot_password_view now returns only generic message |
| SEC-002 | Seed endpoint now requires is_superuser + DEBUG=True | ✅ FIXED | Hardcoded key removed; production-blocked |
| SEC-003 | Credentials file (AutoServe_Pro_Credentials.txt) deleted from repo | ✅ FIXED | cookies.txt and cookies5000.txt also removed |
| SEC-004 | SECRET_KEY raises ImproperlyConfigured if not set; DEBUG defaults False; ALLOWED_HOSTS specific | ✅ FIXED | SESSION_COOKIE_SECURE = not DEBUG also added |
| SEC-005 | CORS_ALLOW_ALL_ORIGINS set to False with regex-based allowlist | ⚠️ PARTIAL | Bug: wildcard strings in CORS_ALLOWED_ORIGINS list are invalid — see BUG-V2-003 |
| SEC-006 | DEFAULT_PERMISSION_CLASSES changed to [IsAuthenticated] | ✅ FIXED | All undecorated ViewSets now require auth by default |
| SEC-007 | PartCategory, Brand, Designation, HsnSacCode ViewSets now have IsAuthenticated + RoleBasedPermission | ✅ FIXED |  |
| SEC-008 | Customer role data isolation added to JobCard, Invoice, Appointment ViewSets | ⚠️ PARTIAL | _is_customer_role() helper added; but Customer360, Vehicle not isolated — see BUG-V2-001 |
| HIGH-015 | EnhancedPayment.confirm() now updates invoice status and receivable | ⚠️ PARTIAL | Only confirm action updates invoice; perform_create (PENDING payment) does not — see BUG-V2-004 |

# 2. Full Test Scenario Results (All Scenarios)

Complete test execution across all functional, security, integration, edge case, and performance scenarios.

## 2.1 Authentication & Security Scenarios

| TC | Scenario | Expected | v2 Result | Finding |
| --- | --- | --- | --- | --- |
| AUTH-01 | Login with valid credentials | 200 + session | ✅ PASS | Works correctly |
| AUTH-02 | Login with wrong password x5 | Account locked 15 min | ✅ PASS | locked_until set |
| AUTH-03 | Login while account locked | 403 + seconds_remaining | ✅ PASS | Backend correct |
| AUTH-04 | Login page shows lockout message | User sees countdown | ❌ FAIL | No frontend lockout display (BUG-V2-019) |
| AUTH-05 | Forgot password API | 200 generic message | ✅ PASS | Token no longer in response |
| AUTH-06 | Password reset email received | Email with link | ❌ FAIL | No email sent (BUG-V2-012) |
| AUTH-07 | Reset password with valid token | 200 password changed | ✅ PASS | Backend correct |
| AUTH-08 | Reset password frontend page | ForgotPassword.tsx renders | ❌ FAIL | Page doesn't exist (BUG-V2-011) |
| AUTH-09 | Change password (authenticated) | 200 success | ✅ PASS | Correct implementation |
| AUTH-10 | GET /api/job-cards/ unauthenticated | 401 Unauthorized | ✅ PASS | Default IsAuthenticated fixed |
| AUTH-11 | GET /api/part-categories/ unauthenticated | 401 | ✅ PASS | IsAuthenticated+RoleBasedPermission |
| AUTH-12 | CUSTOMER role GET /api/job-cards/ | Only own job cards | ✅ PASS | _is_customer_role() isolation |
| AUTH-13 | CUSTOMER GET /api/vehicles/ | Only own vehicles | ❌ FAIL | VehicleViewSet not isolated (BUG-V2-004) |
| AUTH-14 | CUSTOMER GET /api/customers/1/360/overview/ for another customer | 403 | ❌ FAIL | No ownership check (BUG-V2-004) |
| AUTH-15 | SECRET_KEY not set in env | ImproperlyConfigured exception | ✅ PASS | Raises correctly |
| AUTH-16 | DEBUG env not set | DEBUG defaults False | ✅ PASS | Secure default |
| AUTH-17 | CORS preflight from *.replit.dev | 200 OK | ⚠️ RISK | Wildcard in ORIGINS list is invalid (BUG-V2-003) |
| AUTH-18 | GET /api/seed-data/ as non-superuser | 403 Forbidden | ✅ PASS | is_superuser check added |
| AUTH-19 | GET /api/seed-data/ in production (DEBUG=False) | 403 Disabled | ✅ PASS | DEBUG check added |

## 2.2 Service Operations Workflow Scenarios

| TC | Scenario | Expected | v2 Result | Finding |
| --- | --- | --- | --- | --- |
| SVC-01 | Create job card (APPOINTMENT stage) | Job card created + ServiceEvent | ✅ PASS | Correct |
| SVC-02 | Transition APPOINTMENT → CHECK_IN | Stage changes | ✅ PASS | Transition model works |
| SVC-03 | Transition EXECUTION → QC with 0 tasks done | 400 Validation Error | ❌ FAIL | No precondition (BUG-V2-006) |
| SVC-04 | Transition QC → BILLING with QC_FAILED tasks | 400 Blocked | ❌ FAIL | No precondition (BUG-V2-006) |
| SVC-05 | Transition BILLING → DELIVERY without payment | 400 Payment required | ❌ FAIL | No precondition (BUG-V2-006) |
| SVC-06 | Approve estimate → job card amounts update | JobCard.estimated_amount synced | ❌ FAIL | No sync (BUG-V2-005) |
| SVC-07 | Approve estimate → part reservations created | PartReservation records | ❌ FAIL | No creation (BUG-V2-005) |
| SVC-08 | Add remark to job card | ServiceEvent created | ✅ PASS | Works correctly |
| SVC-09 | Call notify_customer action | Notification created | ❌ CRASH | Notification.related_job_card + type='INFO' crashes (BUG-V2-001) |
| SVC-10 | Escalate job card to manager | Manager notified | ❌ CRASH | Notification.related_job_card + priority='HIGH' crashes (BUG-V2-001) |
| SVC-11 | Task start → IN_PROGRESS | Task.status changes | ✅ PASS | Works |
| SVC-12 | Task complete without checklist done | ValidationError | ✅ PASS | Task.complete() checks checklist |
| SVC-13 | Task complete without evidence photos | ValidationError | ✅ PASS | Task.complete() checks evidence |
| SVC-14 | AI insight on job card | AI summary returned | ⚠️ PARTIAL | Requires GEMINI_API_KEY env var |
| SVC-15 | Appointment conflict — same slot twice | 400 Slot full | ❌ FAIL | No conflict detection (from v1) |
| SVC-16 | Bay availability check | Available bays returned | ✅ PASS | BayViewSet.available() works |

## 2.3 Finance Module Scenarios

| TC | Scenario | Expected | v2 Result | Finding |
| --- | --- | --- | --- | --- |
| FIN-01 | Create EnhancedInvoice with intra-state (same GSTIN state) | CGST+SGST populated | ❌ FAIL | utils_tax never called (BUG-V2-007) |
| FIN-02 | Create EnhancedInvoice with inter-state | IGST populated, CGST=0 | ❌ FAIL | utils_tax never called (BUG-V2-007) |
| FIN-03 | Record EnhancedPayment (PENDING status) | Invoice status unchanged | ⚠️ INFO | perform_create doesn't update invoice (BUG-V2-008) |
| FIN-04 | Confirm EnhancedPayment | Invoice → PAID/PARTIALLY_PAID | ✅ PASS | confirm() works correctly |
| FIN-05 | Update an old Payment record (add note) | Invoice NOT double-counted | ❌ FAIL | Payment.save() double-counts (BUG-V2-002) |
| FIN-06 | Download invoice PDF | PDF binary response | ❌ FAIL | No download_pdf action (BUG-V2-016) |
| FIN-07 | Invoice QR code generated on creation | qr_code_url populated | ❌ FAIL | QR code never generated |
| FIN-08 | Expense submit → approve → pay workflow | Status transitions | ✅ PASS | ExpenseViewSet workflow correct |
| FIN-09 | Journal entry with debit != credit | is_balanced=False | ⚠️ PARTIAL | Flag set; no validation error raised |
| FIN-10 | GET /api/finance/dashboard/ | Finance KPIs returned | ✅ PASS | @permission_classes([IsAuthenticated]) |
| FIN-11 | Customer receivable aging bucket update | 1-30/31-60/61-90/90+ days | ✅ PASS | CustomerReceivable.update_aging() correct |
| FIN-12 | StockAdjustment approve → StockLedger entry | StockLedger created | ❌ FAIL | Not in approve() (from v1) |

## 2.4 Inventory & Supply Chain Scenarios

| TC | Scenario | Expected | v2 Result | Finding |
| --- | --- | --- | --- | --- |
| INV-01 | Create part with correct GST rates | CGST/SGST/IGST auto-set | ✅ PASS | Part.update_gst_rates() works |
| INV-02 | Part stock at/below reorder_point | Auto PR generated (4h delay) | ❌ FAIL | No scheduler (BUG-V2-018) |
| INV-03 | PartReservation created → Part.reserved increments | Part.reserved += qty | ✅ PASS | Correct in save() |
| INV-04 | PartReservation released → Part.reserved decrements | Part.reserved decremented | ✅ PASS | release() correct |
| INV-05 | StockTransfer dispatch → from_branch stock reduces | Stock reduces | ✅ PASS | dispatch() correct |
| INV-06 | StockTransfer receive → to_branch stock increases | Stock increases by SKU match | ✅ PASS | receive() correct |
| INV-07 | GRN accept concurrent requests (race condition) | No over-count | ❌ FAIL | No transaction.atomic (from v1) |
| INV-08 | StockAdjustment approve → Part.stock updates | Correct new stock | ✅ PASS | approve() updates stock |
| INV-09 | StockAdjustment approve → StockLedger entry | StockLedger record | ❌ FAIL | Not created in approve() |
| INV-10 | PR convert to PO | PO created with PR lines | ✅ PASS | convert_to_po() works |
| INV-11 | InventoryAlert generate for low stock | Alert created | ✅ PASS | generate_alerts action works |
| INV-12 | SupplierInvoice GST calculation on save() | Tax computed from rates | ✅ PASS | SupplierInvoiceLine.save() computes correctly |

## 2.5 CRM Module Scenarios

| TC | Scenario | Expected | v2 Result | Finding |
| --- | --- | --- | --- | --- |
| CRM-01 | Lead create → follow-up → qualify → customer conversion | Customer record created | ✅ PASS | convert() works |
| CRM-02 | Ticket escalation | Manager notified | ❌ CRASH | Notification crash BUG-V2-001 |
| CRM-03 | Campaign create with APPROVED WhatsApp template | Messages sent | ❌ FAIL | No template approval check (from v1) |
| CRM-04 | Customer 360 overview as CUSTOMER role (own ID) | Own data returned | ⚠️ PARTIAL | No ownership guard — works by coincidence only |
| CRM-05 | Customer 360 overview as CUSTOMER role (other ID) | 403 Forbidden | ❌ FAIL | No ownership check (BUG-V2-004) |
| CRM-06 | Contract expiry reminder at 30 days | Notification sent | ❌ FAIL | No renewal automation (from v1) |
| CRM-07 | Customer scoring recalculate | Score + segment updated | ✅ PASS | calculate_score() works |
| CRM-08 | Follow-up task marked overdue | status = OVERDUE | ⚠️ PARTIAL | No scheduled task; manual only |

## 2.6 HRMS Scenarios

| TC | Scenario | Expected | v2 Result | Finding |
| --- | --- | --- | --- | --- |
| HR-01 | Create payroll → PF/ESI/TDS auto-calculated | Deduction fields populated | ❌ FAIL | No calculator called (from v1) |
| HR-02 | Leave request approved → balance decremented | LeaveBalance.used increments | ⚠️ PARTIAL | No automatic balance update on approval |
| HR-03 | EmployeeSkill with expired certification → is_valid=False | Returns False | ✅ PASS | Property correct |
| HR-04 | GET /api/hrms/skill-matrix/ | Grid data returned | ✅ PASS | SkillMatrixViewSet works |
| HR-05 | SERVICE_MANAGER access /hrms frontend route | 200 HRMS page | ❌ FAIL | Not in routePermissions (BUG-V2-010) |
| HR-06 | Attendance check_in saves GPS coords | location_check_in stored | ⚠️ PARTIAL | Backend ready; frontend may not send |
| HR-07 | Training enrollment completion → skill level upgrade | EmployeeSkill level updated | ❌ FAIL | No auto-upgrade on enrollment complete |

## 2.7 Contract Scenarios

| TC | Scenario | Expected | v2 Result | Finding |
| --- | --- | --- | --- | --- |
| CON-01 | Create contract → submit for approval → approve | status → ACTIVE | ✅ PASS | Full approval chain works |
| CON-02 | Contract consumption tracking on job card | ContractConsumption created | ✅ PASS | check_eligibility + consumptions works |
| CON-03 | Auto-detect active contract on job card creation | Contract info displayed | ✅ PASS | detect_contract_view works |
| CON-04 | Contract renewal workflow | Renewal draft linked to original | ❌ FAIL | No renewal action (from v1) |
| CON-05 | Contract expiry alert at 30/60/90 days | Alert notification | ❌ FAIL | No automation (from v1) |

## 2.8 Infrastructure / API Scenarios

| TC | Scenario | Expected | v2 Result | Finding |
| --- | --- | --- | --- | --- |
| API-01 | GET /api/health/ | 200 {status:ok,database:connected} | ✅ PASS | Implemented |
| API-02 | Paginated list endpoint | {count,next,previous,results} | ✅ PASS | StandardPagination active |
| API-03 | Throttle: 11 login attempts in 1 minute | 429 on 11th | ✅ PASS | LoginRateThrottle 10/min |
| API-04 | Error response format | {error,code,field_errors} | ✅ PASS | custom_exception_handler |
| API-05 | GET /api/events/stream/ (SSE) | Long-lived text/event-stream | ❌ FAIL | No SSE endpoint (BUG-V2-014) |
| API-06 | POST /api/media/upload/ (photo) | 201 + url | ❌ FAIL | No upload endpoint (BUG-V2-015) |
| API-07 | GET /api/docs/ (Swagger) | Swagger UI | ❌ FAIL | drf-spectacular not installed |
| API-08 | CORS preflight from Replit domain | 200 + correct headers | ⚠️ RISK | Wildcard strings may not match (BUG-V2-003) |
| API-09 | Concurrent PartReservation for same part | Atomic — no over-alloc | ⚠️ RISK | No select_for_update on Part |
| API-10 | Notification center accessible to Technician | 200 page renders | ❌ FAIL | Excluded from routePermissions (BUG-V2-009) |

# 3. Complete Bug Register + Replit Fix Guide

Each bug below includes the exact code change needed. Copy these fixes directly into Replit AI Agent prompts or implement manually.

## 3.1 Critical Bugs — Fix Immediately (Runtime Crashes)

BUG-V2-001 — Notification.objects.create() Crashes on Every Escalate & Notify Customer Action

Severity: CRITICAL  Category: Runtime Crash  File: backend_django/api/views.py:672,725,735

### What's Wrong

- views.py line 672 (notify_customer): Notification.objects.create(..., notification_type='INFO', related_job_card=job_card)

- views.py line 725 (escalate): Notification.objects.create(..., notification_type='ALERT', priority='HIGH', related_job_card=job_card)

- views.py line 735 (escalate): Notification.objects.create(..., notification_type='WARNING', priority='HIGH', related_job_card=job_card)

- Notification model has: job_card (FK) NOT related_job_card

- Notification model has NO priority field

- Valid notification_type choices: APPOINTMENT_REMINDER, SERVICE_UPDATE, ESTIMATE_READY, APPROVAL_REQUIRED, SERVICE_COMPLETE, PAYMENT_RECEIVED, INVOICE_GENERATED, WARRANTY_EXPIRY, AMC_EXPIRY, FEEDBACK_REQUEST, GENERAL — NOT 'INFO', 'ALERT', 'WARNING'

- Result: Every call to notify_customer or escalate raises TypeError and returns 500

### Exact Fix for Replit

# backend_django/api/views.py — Fix notify_customer() at line ~672

# BEFORE (broken):

# Notification.objects.create(

#     notification_type='INFO',

#     related_job_card=job_card

# )

# AFTER (correct):

Notification.objects.create(

recipient=request.user,

title=f'Customer Notification Sent - {job_card.job_card_number}',

message=f'Notification sent to {job_card.customer.name} via {channel}',

notification_type=NotificationType.GENERAL,  # valid choice

job_card=job_card,                           # correct field name

metadata={'channel': channel}

)

# Fix escalate() at lines ~725 and ~735:

Notification.objects.create(

recipient=manager_profile.user,

title=f'Escalation - {job_card.job_card_number}',

message=f'Job card escalated: {reason[:100]}',

notification_type=NotificationType.APPROVAL_REQUIRED,  # valid

job_card=job_card,    # correct field name — NOT related_job_card

# Remove: priority='HIGH'  — field does not exist on Notification model

)

BUG-V2-002 — Payment.save() Double-Counts invoice.amount_paid on Every Save (Not Just Creation)

Severity: CRITICAL  Category: Runtime Crash  File: backend_django/api/models.py:~760 Payment.save()

### What's Wrong

- Payment.save() runs: self.invoice.amount_paid += self.amount; self.invoice.save()

- This code runs on EVERY save(), not just creation

- If a Payment record is updated (e.g., adding a note), invoice amount_paid is incremented AGAIN

- Example: Payment of ₹10,000 saved once → invoice.amount_paid = ₹10,000. Save again (update notes) → invoice.amount_paid = ₹20,000

- This was reported in v1 QA report as HIGH-002 — NOT FIXED in v2

### Exact Fix for Replit

# backend_django/api/models.py — Payment.save()

def save(self, *args, **kwargs):

is_new = self.pk is None  # True only on first save

if not self.payment_number:

self.payment_number = f'PAY-{uuid.uuid4().hex[:8].upper()}'

super().save(*args, **kwargs)

if is_new:  # Only update invoice on CREATION, not every save

self.invoice.amount_paid += self.amount

if self.invoice.amount_paid >= self.invoice.grand_total:

self.invoice.payment_status = 'Paid'

else:

self.invoice.payment_status = 'Partially Paid'

self.invoice.save()

## 3.2 High Priority Bugs — Core Functionality Broken

BUG-V2-003 — CORS_ALLOWED_ORIGINS Contains Invalid Wildcard Strings

Severity: HIGH  Category: Security / Config  File: backend_django/autoserv_backend/settings.py:93-96

### What's Wrong

- CORS_ALLOWED_ORIGINS list is built by splitting the env var by comma:

- os.environ.get('CORS_ALLOWED_ORIGINS', 'https://*.replit.dev,https://*.replit.app').split(',')

- This produces: ['https://*.replit.dev', 'https://*.replit.app']

- django-cors-headers DOES NOT support wildcards in CORS_ALLOWED_ORIGINS — they must be exact origins

- django-cors-headers will either silently fail to match these or raise an error

- The correct approach for wildcard patterns is CORS_ALLOWED_ORIGIN_REGEXES (already configured correctly)

- With DEBUG=False and no matching CORS origin, the frontend will fail with CORS errors in production

### Exact Fix for Replit

# backend_django/autoserv_backend/settings.py

# Remove the CORS_ALLOWED_ORIGINS list based on env var with wildcards.

# Rely entirely on CORS_ALLOWED_ORIGIN_REGEXES which already handles *.replit.dev and *.replit.app

CORS_ALLOW_ALL_ORIGINS = False

CORS_ALLOW_CREDENTIALS = True

# Remove CORS_ALLOWED_ORIGINS entirely OR set it to specific known origins:

CORS_ALLOWED_ORIGINS = []  # Empty — let CORS_ALLOWED_ORIGIN_REGEXES handle all matching

CORS_ALLOWED_ORIGIN_REGEXES = [

r'^https://.*\.replit\.dev$',

r'^https://.*\.replit\.app$',

]

# For custom domain, add it to CORS_ALLOWED_ORIGINS as an exact string:

# CORS_ALLOWED_ORIGINS = ['https://yourdomain.com']

BUG-V2-004 — Customer Role Can Still Access Other Customers' Data in 4 ViewSets

Severity: HIGH  Category: Security / Data Isolation  File: backend_django/api/views.py

### What's Wrong

- v2 fixed JobCard, Invoice (basic), Appointment ViewSets with _is_customer_role() helper

- STILL NOT FIXED: VehicleViewSet — no customer isolation; customer can GET any vehicle

- STILL NOT FIXED: CustomerProfile360ViewSet — customer can call /api/customers/{any_id}/360/overview/

- STILL NOT FIXED: CustomerInteractionViewSet — customer can read all customer interactions

- STILL NOT FIXED: ContractViewSet — customer can read all contracts

- PARTIALLY FIXED: EnhancedInvoice — has _is_customer_role check but relies on old InvoiceViewSet pattern

### Exact Fix for Replit

# In VehicleViewSet.get_queryset():

def get_queryset(self):

qs = super().get_queryset()

if self._is_customer_role(self.request.user):

customer_obj = Customer.objects.filter(user=self.request.user).first()

return qs.filter(customer=customer_obj) if customer_obj else qs.none()

return qs

# In CustomerProfile360ViewSet - add ownership check at the top of each action:

def overview(self, request, pk=None):

profile = getattr(request.user, 'profile', None)

if profile and profile.role == 'CUSTOMER':

customer_obj = Customer.objects.filter(user=request.user).first()

if not customer_obj or str(customer_obj.id) != str(pk):

return Response({'error': 'Access denied'}, status=403)

# ... rest of method

BUG-V2-005 — Estimate Approval Does NOT Sync Financial Fields to Job Card — STILL BROKEN

Severity: HIGH  Category: Functional Bug  File: backend_django/api/views.py:~880 EstimateViewSet.approve()

### What's Wrong

- This was reported as FUNC-001 / CRITICAL in v1 QA report

- EstimateViewSet.approve() in v2 still ONLY saves approval_status, approved_by, and approval_date

- It does NOT update JobCard.labor_amount, parts_amount, or estimated_amount

- It does NOT create PartReservation records for approved parts lines

- SRS FR-SVC-012 explicitly requires this sync

- Impact: Job card financials remain at 0 even after customer approves estimate; billing is based on wrong amounts

### Exact Fix for Replit

# backend_django/api/views.py — EstimateViewSet.approve() — ADD after estimate.save():

from django.db import transaction

@action(detail=True, methods=['post'])

@transaction.atomic

def approve(self, request, pk=None):

estimate = self.get_object()

comment = request.data.get('comment', '')

estimate.approval_status = 'APPROVED'

estimate.approved_by = request.user

estimate.approval_date = timezone.now()

estimate.approval_comment = comment

estimate.save()

# === NEW: Sync financials to JobCard ===

job_card = estimate.job_card

labor_lines = estimate.lines.filter(line_type='LABOR')

parts_lines = estimate.lines.filter(line_type='PART')

job_card.labor_amount = sum(l.total for l in labor_lines)

job_card.parts_amount = sum(l.total for l in parts_lines)

job_card.estimated_amount = estimate.grand_total

job_card.save(update_fields=['labor_amount', 'parts_amount', 'estimated_amount'])

# === NEW: Create part reservations for approved part lines ===

for line in parts_lines:

if line.part and line.is_approved:

PartReservation.objects.get_or_create(

job_card=job_card,

part=line.part,

defaults={'quantity': int(line.quantity), 'status': 'ACTIVE',

'reserved_by': request.user}

)

ServiceEvent.objects.create(

job_card=job_card,

event_type=ServiceEventType.ESTIMATE_APPROVED,

actor=request.user,

new_value=f'Estimate v{estimate.version} approved — JC updated',

metadata={'estimate_id': estimate.id, 'total': float(estimate.grand_total)},

comment=comment

)

return Response(EstimateSerializer(estimate).data)

BUG-V2-006 — Workflow Transition Has No Precondition Enforcement — STILL BROKEN

Severity: HIGH  Category: Functional Bug  File: backend_django/api/views.py:~595 JobCardViewSet.transition()

### What's Wrong

- FUNC-002 from v1 QA report — not fixed in v2

- EXECUTION→QC: No check that at least 1 task is COMPLETED

- QC→BILLING: No check that no tasks are QC_FAILED

- BILLING→DELIVERY: No check that invoice is PAID or PARTIALLY_PAID

- SRS FR-SVC-011 explicitly requires these gates

- Any user can skip stages without completing required work

### Exact Fix for Replit

# backend_django/api/views.py — In JobCardViewSet.transition() BEFORE calling job_card.transition_to():

def _validate_transition_preconditions(self, job_card, new_stage, user):

from .models import Task, EnhancedInvoice

profile = getattr(user, 'profile', None)

role = profile.role if profile else ''

supervisor_roles = ['SUPER_ADMIN','CEO_OWNER','BRANCH_MANAGER','SERVICE_MANAGER','SUPERVISOR']

if new_stage == 'QC':

completed = Task.objects.filter(job_card=job_card, status='COMPLETED').count()

if not completed:

raise ValidationError('Cannot move to QC: at least one task must be completed first.')

elif new_stage == 'BILLING':

failed = Task.objects.filter(job_card=job_card, status='QC_FAILED').count()

if failed > 0 and role not in supervisor_roles:

raise ValidationError(f'{failed} task(s) failed QC. Resolve or request supervisor override.')

elif new_stage == 'DELIVERY':

inv = EnhancedInvoice.objects.filter(job_card=job_card).first()

if not inv:

raise ValidationError('No invoice found. Generate invoice before delivery.')

if inv.status not in ['PAID', 'PARTIALLY_PAID', 'APPROVED']:

raise ValidationError(f'Invoice must be paid before delivery. Current status: {inv.status}')

# In transition() action, add before job_card.transition_to():

self._validate_transition_preconditions(job_card, new_stage, request.user)

BUG-V2-007 — GST Component Calculation (CGST/SGST/IGST) Never Called — All Invoices Show Zero GST

Severity: HIGH  Category: Functional Bug  File: backend_django/api/views.py, backend_django/api/serializers.py

### What's Wrong

- utils_tax.py has correct get_gst_components(seller_gstin, buyer_gstin, gst_rate) function

- Neither views.py nor serializers.py imports or calls this function anywhere

- EnhancedInvoice.cgst_amount, sgst_amount, igst_amount all default to 0

- InvoiceLine.cgst_amount, sgst_amount, igst_amount all default to 0

- Every invoice generated is GST non-compliant — legally invalid for Indian market

- This was HIGH-008 in v1 report — NOT FIXED in v2

### Exact Fix for Replit

# backend_django/api/views.py — In EnhancedInvoiceViewSet.perform_create():

from .utils_tax import get_gst_components

def perform_create(self, serializer):

invoice = serializer.save(created_by=self.request.user)

# Apply GST components based on branch and customer GSTIN

seller_gstin = invoice.branch.gstin if invoice.branch else ''

buyer_gstin = invoice.customer.gst_number if invoice.customer else ''

# Recalculate from lines

self._recalculate_invoice_gst(invoice, seller_gstin, buyer_gstin)

def _recalculate_invoice_gst(self, invoice, seller_gstin, buyer_gstin):

from .utils_tax import get_gst_components

total_cgst = total_sgst = total_igst = Decimal('0')

for line in invoice.lines.all():

tax_rate = float(line.cgst_rate + line.sgst_rate + line.igst_rate)

components = get_gst_components(seller_gstin, buyer_gstin, tax_rate)

line.cgst_rate = Decimal(str(components['cgst']))

line.sgst_rate = Decimal(str(components['sgst']))

line.igst_rate = Decimal(str(components['igst']))

line.save()  # triggers InvoiceLine.save() which recalculates amounts

total_cgst += line.cgst_amount

total_sgst += line.sgst_amount

total_igst += line.igst_amount

invoice.cgst_amount = total_cgst

invoice.sgst_amount = total_sgst

invoice.igst_amount = total_igst

invoice.is_igst = total_igst > 0

invoice.total_tax = total_cgst + total_sgst + total_igst

invoice.save(update_fields=['cgst_amount','sgst_amount','igst_amount','is_igst','total_tax'])

BUG-V2-008 — Recording an EnhancedPayment Does NOT Update Invoice — Only 'Confirm' Action Does

Severity: HIGH  Category: Functional Bug  File: backend_django/api/views.py:4042 EnhancedPaymentViewSet

### What's Wrong

- EnhancedPayment.perform_create() calls serializer.save(received_by=request.user) — nothing else

- Invoice status/amount_paid is ONLY updated inside the confirm() action

- Workflow: Staff records payment (status=PENDING) → invoice stays ISSUED. Staff clicks confirm → invoice updates

- This means: Invoices show as unpaid even when payment is recorded, until someone manually clicks confirm

- The confirm() action itself has a double-count risk: it does += without checking if already confirmed

- SRS requires payment recording to update invoice immediately or have clear two-step confirmation UX

### Exact Fix for Replit

# Option A (simpler): Update invoice on creation if payment status is COMPLETED:

def perform_create(self, serializer):

payment = serializer.save(received_by=self.request.user)

if payment.status == EnhancedPayment.PaymentStatus.COMPLETED:

self._update_invoice_from_payment(payment)

def _update_invoice_from_payment(self, payment):

if payment.invoice:

payment.invoice.amount_paid = PaymentAllocation.objects.filter(

invoice=payment.invoice).aggregate(total=Sum('amount'))['total'] or payment.amount

payment.invoice.balance_due = payment.invoice.grand_total - payment.invoice.amount_paid

payment.invoice.status = 'PAID' if payment.invoice.balance_due <= 0 else 'PARTIALLY_PAID'

payment.invoice.save()

# Option B (safest): Fix confirm() to use Sum aggregate instead of +=

# In confirm() action:

payment.invoice.amount_paid = EnhancedPayment.objects.filter(

invoice=payment.invoice,

status=EnhancedPayment.PaymentStatus.COMPLETED

).aggregate(total=Sum('amount'))['total'] or Decimal('0')

## 3.3 Medium & Low Priority Issues

BUG-V2-009 — Notification Center Inaccessible to Most Staff Roles

Severity: MEDIUM  Category: Functional Gap

routePermissions['/notification-center'] = ['SUPER_ADMIN', 'CEO_OWNER', 'BRANCH_MANAGER'] | EXCLUDED: SERVICE_ADVISOR, TECHNICIAN, ACCOUNTANT, SALES_EXECUTIVE, CRM_EXECUTIVE, SERVICE_ENGINEER, SUPERVISOR, INVENTORY_MANAGER, HR_MANAGER, SALES_MANAGER, ACCOUNTS_MANAGER, SERVICE_MANAGER, REGIONAL_MANAGER | These roles all generate and receive notifications but cannot access the notification center | This was HIGH-012 in v1 report — NOT FIXED in v2

// client/src/App.tsx — Update routePermissions

🔧 FIX: '/notification-center': [

🔧 FIX:   'SUPER_ADMIN','CEO_OWNER','REGIONAL_MANAGER','BRANCH_MANAGER',

🔧 FIX:   'SERVICE_MANAGER','SALES_MANAGER','ACCOUNTS_MANAGER','SUPERVISOR',

🔧 FIX:   'SERVICE_ADVISOR','SERVICE_ENGINEER','SALES_EXECUTIVE','ACCOUNTANT',

🔧 FIX:   'INVENTORY_MANAGER','HR_MANAGER','TECHNICIAN','CRM_EXECUTIVE'

🔧 FIX: ],

// Remove CUSTOMER from this list — customer portal handles customer notifications

BUG-V2-010 — SERVICE_MANAGER Cannot Access /hrms Route

Severity: MEDIUM  Category: Functional Gap

routePermissions['/hrms'] = ['SUPER_ADMIN', 'CEO_OWNER', 'BRANCH_MANAGER', 'HR_MANAGER'] | SERVICE_MANAGER is NOT included, yet backend HRMS permission lists include SERVICE_MANAGER for skills, employees, attendance | MED-005 from v1 report — NOT FIXED in v2

// client/src/App.tsx

🔧 FIX: '/hrms': ['SUPER_ADMIN','CEO_OWNER','BRANCH_MANAGER','HR_MANAGER','SERVICE_MANAGER'],

BUG-V2-011 — No Forgot Password Link on Login Page — Password Reset Flow Unusable

Severity: MEDIUM  Category: Functional Gap

Backend forgot_password_view and reset_password_view are implemented and accessible | No frontend pages for ForgotPassword or ResetPassword exist | Login.tsx has no 'Forgot Password?' link | Users with forgotten passwords cannot initiate reset through the UI | Forgot password still does NOT send email (see BUG-V2-012) — even if the page existed | FUNC-006 from v1 report — NOT FIXED in v2

// 1. Create client/src/pages/ForgotPassword.tsx

// 2. Create client/src/pages/ResetPassword.tsx (reads ?token= from URL)

// 3. In client/src/App.tsx Router, add:

<Route path='/forgot-password' component={ForgotPassword} />

<Route path='/reset-password' component={ResetPassword} />

// 4. In client/src/pages/Login.tsx, add below submit button:

🔧 FIX: <Link href='/forgot-password' className='text-sm text-muted-foreground hover:underline'>

🔧 FIX:   Forgot password?

🔧 FIX: </Link>

BUG-V2-012 — Forgot Password Does Not Send Email — Reset Token Never Reaches User

Severity: MEDIUM  Category: Functional Gap

forgot_password_view creates PasswordResetToken in database | No email sending code exists — no send_mail(), no EmailMultiAlternatives | No SMTP settings are configured (EMAIL_HOST etc.) in settings.py | The token is stored but users have no way to receive it | HIGH-003 from v1 report — NOT FIXED in v2

# backend_django/autoserv_backend/settings.py — ADD:

🔧 FIX: EMAIL_BACKEND = 'django.core.mail.backends.smtp.EmailBackend'

🔧 FIX: EMAIL_HOST = os.environ.get('SMTP_HOST', 'smtp.gmail.com')

🔧 FIX: EMAIL_PORT = int(os.environ.get('SMTP_PORT', 587))

🔧 FIX: EMAIL_USE_TLS = True

🔧 FIX: EMAIL_HOST_USER = os.environ.get('SMTP_USER', '')

🔧 FIX: EMAIL_HOST_PASSWORD = os.environ.get('SMTP_PASS', '')

🔧 FIX: DEFAULT_FROM_EMAIL = os.environ.get('SMTP_USER', 'noreply@autoserv.com')

🔧 FIX: FRONTEND_URL = os.environ.get('FRONTEND_URL', 'https://your-app.replit.app')

🔧 FIX:

# backend_django/api/views.py — In forgot_password_view, after token = PasswordResetToken.objects.create(...):

🔧 FIX: from django.core.mail import send_mail

🔧 FIX: reset_url = f"{settings.FRONTEND_URL}/reset-password?token={token.token}"

🔧 FIX: send_mail(

subject='AutoServ — Reset Your Password',

message=f'Click this link to reset your password (expires in 1 hour):\n{reset_url}',

from_email=settings.DEFAULT_FROM_EMAIL,

recipient_list=[user.email],

fail_silently=False,

🔧 FIX: )

# Add to Replit Secrets: SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASS, FRONTEND_URL

BUG-V2-013 — Customer Self-Service Portal Still Missing (6 Pages + Routes)

Severity: MEDIUM  Category: Missing Feature

FR-CSP-001 through FR-CSP-007 specify full customer portal | No /customer/* routes in App.tsx Router | No CustomerDashboard.tsx, CustomerAppointments.tsx, CustomerServiceHistory.tsx etc. | CUSTOMER role users land on staff dashboard and get 'Access Denied' on most pages | FUNC-003 from v1 report — NOT FIXED in v2

# See the detailed Replit Instructions document (Section 3 - PROMPT 3) for complete implementation

# Summary: Create 6 page components in client/src/pages/customer/

# Add CustomerRoute guard component

# Add /customer, /customer/appointments, /customer/history, /customer/invoices routes

# Backend ViewSets already have _is_customer_role() isolation — frontend just needs the pages

BUG-V2-014 — Real-Time SSE Notifications Not Implemented

Severity: MEDIUM  Category: Missing Feature

No SSE endpoint in views.py or urls.py | No sse_manager.py or equivalent | No useSSE hook in frontend | All updates require manual page refresh | FUNC-004 from v1 report — NOT FIXED in v2

# See Replit Instructions document Section 5 - PROMPT 6 for complete SSE implementation guide

BUG-V2-015 — File Upload / Media Storage Endpoint Not Implemented

Severity: MEDIUM  Category: Missing Feature

No /api/media/upload/ endpoint | DigitalInspection.photos and Task.evidence_photos store JSON arrays of URLs but have no upload mechanism | FUNC-005 from v1 report — NOT FIXED in v2

# See Replit Instructions document Section 5 - PROMPT 6 for media upload implementation

BUG-V2-016 — PDF Invoice Download Not Implemented

Severity: MEDIUM  Category: Missing Feature

EnhancedInvoiceViewSet has no download_pdf action | qr_code_url field exists on model but QR code is never generated | HIGH-006 from v1 report — NOT FIXED in v2

# Install: pip install weasyprint qrcode[pil]

# Create backend_django/api/pdf_generator.py with generate_invoice_pdf(invoice)

# Create backend_django/templates/pdf/invoice.html

# In EnhancedInvoiceViewSet add:

🔧 FIX: @action(detail=True, methods=['get'])

🔧 FIX: def download_pdf(self, request, pk=None):

invoice = self.get_object()

from .pdf_generator import generate_invoice_pdf

pdf_bytes = generate_invoice_pdf(invoice)

from django.http import HttpResponse

response = HttpResponse(pdf_bytes, content_type='application/pdf')

response['Content-Disposition'] = f'attachment; filename="{invoice.invoice_number}.pdf"'

return response

BUG-V2-017 — Part.category and Part.brand Are Still CharField, Not FK to PartCategory/Brand Models

Severity: MEDIUM  Category: Data Bug

PartCategory and Brand models exist and have ViewSets/endpoints | Part.category = models.CharField(max_length=100) — still a string, not FK | Part.brand = models.CharField(max_length=100) — still a string, not FK | Part filtering/reporting by category and brand cannot use DB relations | LOW-006 and LOW-007 from v1 report — NOT FIXED in v2

# backend_django/api/models.py — Update Part model:

🔧 FIX: category_obj = models.ForeignKey('PartCategory', on_delete=models.SET_NULL,

null=True, blank=True, related_name='parts')

🔧 FIX: brand_obj = models.ForeignKey('Brand', on_delete=models.SET_NULL,

null=True, blank=True, related_name='parts')

# Keep category CharField for now as legacy, populate category_obj

🔧 FIX:

# Then run: python manage.py makemigrations && python manage.py migrate

🔧 FIX:

# Write data migration to populate category_obj from existing category strings

BUG-V2-018 — Auto-Reorder Engine Has No Scheduler — Still Manual Only

Severity: LOW  Category: Functional Gap

FR-INV-011 requires scheduled auto-reorder every 4 hours | generate_from_low_stock action exists but requires manual trigger | No management command, no .replit scheduler entry, no celery | HIGH-010 from v1 report — NOT FIXED in v2

# Create backend_django/api/management/commands/run_auto_reorder.py

# Add to .replit or use Replit's built-in scheduler:

# In .replit add workflow section or use Replit's schedule feature

# Alternative: Use APScheduler within Django process startup

BUG-V2-019 — Login Page Does Not Show Account Lockout Status to User

Severity: LOW  Category: Functional Gap

Backend returns { locked: True, seconds_remaining: N } on lockout | Login.tsx does not display this — shows generic error | LOW-008 from v1 report — NOT FIXED in v2

// In Login.tsx onSubmit error handler:

🔧 FIX: if (error.response?.data?.locked) {

🔧 FIX:   const mins = Math.ceil(error.response.data.seconds_remaining / 60);

🔧 FIX:   setError(`Account locked due to too many failed attempts. Try again in ${mins} minute(s).`);

🔧 FIX: } else {

🔧 FIX:   setError('Invalid username or password');

🔧 FIX: }

BUG-V2-020 — Seed Data Endpoint Still Accessible (Debug Only) — Should Be Removed Entirely

Severity: LOW  Category: Config

seed_data_view is now restricted to is_superuser + DEBUG=True | This is better but the endpoint still exists in production (just blocked by conditions) | Best practice: Remove entirely and use management commands

# Remove the seed_data_view function and its URL entirely from production code

# Replace with: python manage.py seed_sample_data — run once via Replit Shell

# If you need a one-time prod seed, use Replit Shell: python manage.py seed_sample_data

# 4. Ready-to-Use Replit Agent Prompts

Copy and paste each prompt directly into Replit AI Agent. Work in order — PROMPT 1 must be done first.

## PROMPT 1 — Fix Runtime Crashes (Do This First)

PASTE TO REPLIT AGENT: I am working on the AutoServ Enterprise app (Django backend, React TypeScript frontend). There are 2 runtime crashes that must be fixed immediately:
1. In backend_django/api/views.py, find all Notification.objects.create() calls (around lines 672, 725, 735). They use invalid field names (related_job_card — should be job_card) and invalid notification_type values ('INFO', 'ALERT', 'WARNING' — not valid choices). Also they pass priority='HIGH' which doesn't exist on the Notification model. Fix all three calls to use: job_card=job_card, notification_type='GENERAL' (for INFO), notification_type='APPROVAL_REQUIRED' (for ALERT/WARNING), and remove the priority field.
2. In backend_django/api/models.py, find the Payment.save() method. It runs self.invoice.amount_paid += self.amount on EVERY save, not just creation. Add is_new = self.pk is None before super().save(), then wrap the amount_paid update in: if is_new:

## PROMPT 2 — Fix Security Issues

PASTE TO REPLIT AGENT: Fix these security issues in the AutoServ Enterprise app:
1. In backend_django/autoserv_backend/settings.py, fix the CORS configuration. The CORS_ALLOWED_ORIGINS list is built with wildcard strings ('https://*.replit.dev') which are invalid for django-cors-headers. Fix by: setting CORS_ALLOWED_ORIGINS = [] (empty list) and relying entirely on CORS_ALLOWED_ORIGIN_REGEXES which is already correctly configured with r'^https://.*\.replit\.dev$' and r'^https://.*\.replit\.app$'
2. In backend_django/api/views.py, fix Customer data isolation. Add _is_customer_role() isolation to: VehicleViewSet.get_queryset() and CustomerProfile360ViewSet (add ownership check at start of overview(), vehicles(), service_history(), invoices(), contracts(), payments(), job_cards() methods — if user is CUSTOMER role, reject requests for other customer IDs)

## PROMPT 3 — Fix Core Workflow Bugs

PASTE TO REPLIT AGENT: Fix these core workflow bugs in backend_django/api/views.py:
1. EstimateViewSet.approve() action: After estimate.save(), add code to sync financial fields to the job card. Set job_card.labor_amount = sum of all LABOR type estimate lines totals. Set job_card.parts_amount = sum of all PART type lines. Set job_card.estimated_amount = estimate.grand_total. Call job_card.save(). Then create PartReservation records for each approved PART line that has a part FK. Wrap in transaction.atomic().
2. JobCardViewSet.transition() action: Before calling job_card.transition_to(), add a precondition check method. If new_stage='QC': raise ValidationError if no tasks are COMPLETED. If new_stage='BILLING': raise ValidationError if any tasks are QC_FAILED (unless user role is SUPER_ADMIN/CEO_OWNER/BRANCH_MANAGER/SERVICE_MANAGER/SUPERVISOR). If new_stage='DELIVERY': raise ValidationError if no EnhancedInvoice exists or invoice.status is not in ['PAID','PARTIALLY_PAID','APPROVED'].

## PROMPT 4 — Fix GST Calculation

PASTE TO REPLIT AGENT: Fix GST tax calculation in AutoServ Enterprise. The utils_tax.py file has a correct get_gst_components() function that's never called. Fix:
1. In backend_django/api/views.py, in EnhancedInvoiceViewSet, add a method _recalculate_invoice_gst(invoice). In this method: for each InvoiceLine, call get_gst_components(invoice.branch.gstin, invoice.customer.gst_number, total_tax_rate) from utils_tax.py. Set line.cgst_rate, line.sgst_rate, line.igst_rate from the returned components. Save each line (the InvoiceLine.save() method auto-calculates cgst_amount etc). Then sum all line cgst_amount/sgst_amount/igst_amount and save to invoice.cgst_amount/sgst_amount/igst_amount and invoice.is_igst = (igst > 0).
2. Call _recalculate_invoice_gst() in perform_create() and also whenever InvoiceLine is added/updated for a given invoice (add a signal or call from InvoiceLineViewSet.perform_create()).

## PROMPT 5 — Fix Forgot Password Email + Frontend Pages

PASTE TO REPLIT AGENT: Implement email sending for forgot password and create frontend pages in AutoServ Enterprise:
1. In backend_django/autoserv_backend/settings.py, add: EMAIL_BACKEND = 'django.core.mail.backends.smtp.EmailBackend', EMAIL_HOST = os.environ.get('SMTP_HOST',''), EMAIL_PORT = int(os.environ.get('SMTP_PORT',587)), EMAIL_USE_TLS = True, EMAIL_HOST_USER = os.environ.get('SMTP_USER',''), EMAIL_HOST_PASSWORD = os.environ.get('SMTP_PASS',''), DEFAULT_FROM_EMAIL = os.environ.get('SMTP_USER','noreply@autoserv.com'), FRONTEND_URL = os.environ.get('FRONTEND_URL','https://your-app.replit.app')
2. In forgot_password_view() in views.py, after creating the token, add: from django.core.mail import send_mail; reset_url = f"{settings.FRONTEND_URL}/reset-password?token={token.token}"; send_mail(subject='AutoServ — Reset Your Password', message=f'Reset link (expires 1 hour): {reset_url}', from_email=settings.DEFAULT_FROM_EMAIL, recipient_list=[user.email])
3. Create client/src/pages/ForgotPassword.tsx with an email input form that POSTs to /api/auth/forgot-password/ and shows success/error messages
4. Create client/src/pages/ResetPassword.tsx that reads ?token from URL, shows new password + confirm fields, POSTs to /api/auth/reset-password/
5. In App.tsx Router add routes: /forgot-password and /reset-password (no auth required)
6. In Login.tsx add a 'Forgot password?' link below the submit button pointing to /forgot-password

## PROMPT 6 — Fix Frontend Route Permissions

PASTE TO REPLIT AGENT: Fix frontend route permission issues in client/src/App.tsx in AutoServ Enterprise:
1. Fix notification-center route: Change routePermissions['/notification-center'] to include ALL roles except CUSTOMER: ['SUPER_ADMIN','CEO_OWNER','REGIONAL_MANAGER','BRANCH_MANAGER','SERVICE_MANAGER','SALES_MANAGER','ACCOUNTS_MANAGER','SUPERVISOR','SERVICE_ADVISOR','SERVICE_ENGINEER','SALES_EXECUTIVE','ACCOUNTANT','INVENTORY_MANAGER','HR_MANAGER','TECHNICIAN','CRM_EXECUTIVE']
2. Fix HRMS route: Add 'SERVICE_MANAGER' to routePermissions['/hrms']: ['SUPER_ADMIN','CEO_OWNER','BRANCH_MANAGER','HR_MANAGER','SERVICE_MANAGER']
3. In Login.tsx, after the form submit fails, check if error response contains locked:true. If yes, display: 'Account locked due to too many failed attempts. Try again in X minutes.' where X = Math.ceil(seconds_remaining/60)

## PROMPT 7 — EnhancedPayment Invoice Sync Fix

PASTE TO REPLIT AGENT: Fix EnhancedPayment invoice update logic in backend_django/api/views.py:
In EnhancedPaymentViewSet.confirm() action, the current code does: payment.invoice.amount_paid += payment.amount. This has a double-count risk if confirm() is called more than once. Replace this with: payment.invoice.amount_paid = EnhancedPayment.objects.filter(invoice=payment.invoice, status='COMPLETED').aggregate(total=Sum('amount'))['total'] or Decimal('0'); then calculate balance_due = invoice.grand_total - invoice.amount_paid; set invoice.status = 'PAID' if balance_due <= 0 else 'PARTIALLY_PAID'; invoice.save(). Also import Sum from django.db.models and Decimal from decimal.

# 5. Recommended Fix Priority Order for Replit

| Priority | BUG ID | Task | Effort | Impact if Skipped |
| --- | --- | --- | --- | --- |
| 1 — DO FIRST | BUG-V2-001 | Fix Notification crash (notify_customer + escalate) | 30 min | App crashes on escalate/notify |
| 2 — DO FIRST | BUG-V2-002 | Fix Payment.save() double-count | 15 min | Invoice amounts wrong on update |
| 3 | BUG-V2-003 | Fix CORS wildcard string config | 15 min | Frontend blocked by CORS in prod |
| 4 | BUG-V2-004 | Fix Customer data isolation (Vehicles + 360) | 1 hour | Data breach risk |
| 5 | BUG-V2-005 | Fix Estimate approval → JobCard sync | 1 hour | Billing amounts wrong |
| 6 | BUG-V2-006 | Add workflow transition preconditions | 1 hour | Quality control bypassed |
| 7 | BUG-V2-007 | Call GST utils_tax in invoice creation | 2 hours | Non-compliant invoices |
| 8 | BUG-V2-008 | Fix EnhancedPayment invoice update on create | 30 min | Payment status wrong |
| 9 | BUG-V2-009 | Fix notification-center route permissions | 15 min | Staff can't access notifications |
| 10 | BUG-V2-010 | Add SERVICE_MANAGER to /hrms route | 5 min | Service managers blocked from HRMS |
| 11 | BUG-V2-011 | Create Forgot/Reset password frontend pages | 2 hours | Password reset unusable |
| 12 | BUG-V2-012 | Add email sending to forgot_password_view | 1 hour | Tokens never reach users |
| 13 | BUG-V2-013 | Customer self-service portal (6 pages) | 1-2 days | CUSTOMER role has no portal |
| 14 | BUG-V2-014 | SSE real-time notifications | 1 day | Manual refresh required |
| 15 | BUG-V2-015 | File upload endpoint + FileUploader component | 1 day | Inspections can't upload photos |
| 16 | BUG-V2-016 | PDF invoice download | 1 day | No digital invoice delivery |
| 17 | BUG-V2-017 | Migrate Part.category/brand to FK | 2 hours | Category filtering broken |
| 18 | BUG-V2-018 | Auto-reorder scheduler | 2 hours | Reorder is manual only |
| 19 | BUG-V2-019 | Login lockout display | 30 min | Poor UX on lockout |
| 20 | BUG-V2-020 | Remove seed endpoint from production | 15 min | Minor security cleanup |

─── End of AutoServ v2 QA Report + Replit Fix Guide ───

AutoServ Enterprise v2 | 20 Issues Found | 8 Fixed from v1 | April 6, 2026 | Confidential